## Slide 1: Reaprich – Phase 1
Progress review
16th Sep ‘23

## Slide 2: Scope of phase 1
Projects
  Back-end
  Front-end
User Management
  Outlet Registration
  TD Registration
  Customer Registration

## Slide 3: Database Design

## Slide 5: Current State

## Slide 6: Status of Development work
Admin Activities
Back-end - Done
APIs for adding Provider Information
APIs for Outlet and TD registration
Front-end – In Progress
UI for admin activities
Database designing - Done
User Management

## Slide 7: Next Items
Phase – 1 - Continue development of front-end
Phase – 2 - Security
  User Authentication and Authorization
  User input Validation

## Slide 8: MOM
Outlet and TD registration and management will be done by Admin only. – There is no self registration.
The current understanding and development of back-end is correct and agreed by client.
New Feature requested for 2nd Phase
  Sub Admin
  Password change OTP

## Slide 9: Thank you